## Slide 1: HOW TO USE THE TEMPLATES
These templates are meant for administrators to customize to your organization’s needs and to create a high-level timeline of your communication strategy to end users. This document includes:
Quick Tips
Sample Template
Short Timeline
Medium Timeline
Long Timeline
Timeline
CONFIDENTIAL www.secureauth.com +1 949-769-2559

## Slide 2: Quick Tips
Timeline events are grouped for easy duplication and moving around the page
The timeline line elements (dotted line and grey background) are also grouped. We do not recommend moving these unless absolutely necessary, as they are finicky.
Tip: For fast duplication
  Select the group or item you want to copy
  Hold down the alt key while dragging the item with your mouse
  Release the mouse and then the alt key
CONFIDENTIAL www.secureauth.com +1 949-769-2559
Screenshot of grouped item
Keep in mind: The template timelines all start at Week 1; however, by the time you start communicating to end users, you should be done with or well into the technical implementation of the SecureAuth® Identity Platform.

## Slide 3
TIMELINES

## Slide 4: SAMPLE TIMELINE
TIMELINE
Start End User Education
End Users Start 2FA Setup
WEEK 1
Email
New Tool Announcement
What is SecureAuth?
What is 2FA?
WEEK 2
Email
How will this affect my workflow? How does this affect existing work policies?
WEEK 3
Presentation All you need to know Q+A Email End User Setup Instructions
WEEK 4
Email
End User Setup Reminder I
WEEK 5
Email End User Setup Reminder II
Email
Reminder Email to Managers
WEEK 6
Email
Final Setup Reminder
Email
Reminder to email managers, incl. specific users who are not set up
WEEK 7
2FA Go-live
CONFIDENTIAL www.secureauth.com +1 949-769-2559

## Slide 5: SHORT TIMELINE
TIMELINE
Start End User Education
End Users Start 2FA Setup
WEEK 1
Communication Type
Description
WEEK 2
Communication Type
Description
WEEK 3
Communication Type
Description
WEEK 4
Communication Type
Description
WEEK 5
Communication Type
Description
WEEK 6
Communication Type
Description
WEEK 7
Communication Type
Description
CONFIDENTIAL www.secureauth.com +1 949-769-2559

## Slide 6: MEDIUM TIMELINE
TIMELINE
Topic or Month and Year
WEEK 7
Communication Type
Description
WEEK 1
Communication Type
Description
WEEK 2
Communication Type
Description
WEEK 3
Communication Type Description
WEEK 6
Communication Type
Description
WEEK 5
Communication Type
Description
WEEK 4
Communication Type
Description
Topic or Month and Year
CONFIDENTIAL www.secureauth.com +1 949-769-2559

## Slide 7: LONG TIMELINE
Topic or Month and Year
WEEK 1
Communication Type
Description
WEEK 2
Communication Type
Description
WEEK 3
Communication Type Description
Topic or Month and Year
WEEK 8
Communication Type
Description
WEEK 7
Communication Type
Description
WEEK 6
Communication Type
Description
WEEK 5
Communication Type
Description
WEEK 4
Communication Type
Description
WEEK 9
Communication Type
Description
WEEK 10
Communication Type
Description
WEEK 11
Communication Type
Description
WEEK 12
Communication Type
Description
TIMELINE
CONFIDENTIAL www.secureauth.com +1 949-769-2559

## Slide 8: Copyright Information
©2023 SecureAuth Corporation. All Rights Reserved. The Circle Split-S Design Logo, the Circle with Intersecting S Design Logo, Secure Auth, and SecureAuth Labs are trademarks of SecureAuth Corporation and/or its affiliates, some of which are registered in the US and/or other countries. Other names may be trademarks of their respective owners. SecureAuth® Identity Platform and SecureAuth IdP software, appliances, and other products and solutions are copyrighted products of SecureAuth Corporation.
For information on support, contact your SecureAuth support or sales representative:
Email: support@secureauth.com
inside-sales@secureauth.com
Phone: +1-949-777-6959 or +1-866-859-1526
Website: https://www.secureauth.com/support
https://www.secureauth.com/contact
CONFIDENTIAL www.secureauth.com +1 949-769-2559